**Name: Jackie Yang**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Create task breakdown document | 3/27/2020 | 3/27/2020 |
| 2. Generate 7 user stories | 3/27/2020 | 3/27/2020 |
| 3. Draw low-fidelity wireframes | 3/27/2020 | 2/27/2020 |
| 4. Create the design guide | 3/28/2020 | 3/28/2020 |
| 5. Design high-fidelity wireframes | 3/29/2020 | 3/30/2020 |
| 6. Code the HTML files | 3/31/2020 | 4/1/2020 |
| 7. Code the CSS files | 4/1/2020 | 4/3/2020 |
| 8. Code the JavaScript files | 4/1/2020 | 4/1/2020 |
| 9. Review requirements and ensure all components included | 4/2/2020 | 4/2/2020 |
| 10. Complete user testing/interview | 4/3/2020 | 4/3/2020 |
| 11. Make necessary changes and finalize project | 4/3/2020 | 4/3/2020 |